|  | 7 MTPA INTEGRATED PELLETIZATION PROJECT NASHWAUK, MINNESOTA | M M C L 17113 COUNTY RD. 58 MN 55769 |
| --- | --- | --- |
|  | NOTE FOR APPROVAL |  |

| Project: | 7 MMTPA iron ore pellet plant (Mesabi Metallics Company LLC) |  |  |
| --- | --- | --- | --- |
| Item Description: | Requirement of Pipes and Fittings for Rain Water Leader |  |  |
| NTD Ref No: | MMCL/2024-25/PROC/NFA/192 | NFA Date: | 18 Sept 2025 |
| Indent No: | MMCL/PST/CB1/SSE/PR-143 | Technical Specification ref | 1016-H000-Z00000-0003-0311-0001_01 1016-H000-Z00000-0003-0311-0019_00 1016-H000-Z00000-0003-0311-0003_01 |
| SAP PR No: |  | Technical Specification Date |  |
| WBS: | M-1017-C-PST-CB1-SSE | WBS Budget total | USD 5,958,277.96 |
|  |  | WBS Budget balance | USD 5,071,987.26 |
|  |  | Value of current NFA | USD 209,067.07 |
|  |  | Estimate value for balance WBS | USD 4,862,920.19 |

- DESCRIPTION OF THE PACKAGE:

This note covers the Requirement of Pipes and Fittings for Rain Water Leader at Concentrator Building & Ware House Rain Water Leader referring to the PR-143 for the 7 MTPA Beneficiation and Palletisation plant for Mesabi project in Nashwauk, MN, USA.

The total Scope under this NFA is as per below:

| SR NO | DESCRIPTION | SIZE (INCH) | QTY |
| --- | --- | --- | --- |
| 1 | PIPE, B36.10M, BE (ASME B16.25), A 53 GR. B, WELDED 6" X S-40 | 6 | 1050 LFT |
| 2 | PIPE, B36.10M, MGE/PE, A 53 GR. B, ERW 10" X S-40 | 10 | 60 LFT |
| 3 | PIPE, B36.10M, A 53 GR. B, ERW 12" X S-STD | 12 | 800 LFT |
| 4 | PIPE, B36.10M, A 53 GR. B, ERW 12" X S-STD | 14 | 250 LFT |
| 5 | PIPE, B36.10M, BE (ASME B16.25), API 5L GR. B, SAW / ERW 24" X S-STD | 24 | 1200 LFT |
| 6 | SO FLG., B16.5, CL150, FF, A105, 125 - 250 RA FINISH 12" | 12 | 46 EA |
| 7 | SO FLG., B16.5, CL150, FF, A105, 125 - 250 RA FINISH 14" | 14 | 12 EA |
| 8 | SO FLG., B16.5, CL150, FF, A105, 125 - 250 RA FINISH 6" | 6 | 26 EA |

1. Action Taken -

Upon the restart of the Project in 2023-24, Pipes and Fittings are required for the Rain Water Leader at Concentrator Building & Ware House Rain Water Leader. It was strategized to source these Pipes and Fittings from suitable vendors capable of meeting MMCL, MN, USA requirements.

Accordingly, the enquiries were floated to the following vendors:

- M/s Ferguson Enterprises, USA

- M/s Goodin Company, USA

Price Comparison

| Supplier | Ferguson Enterprises, USA | Goodin Company, USA |
| --- | --- | --- |
| Quotation no. | 1657 Bid No: B142950 | 1417764-00 |
| Quotation Date | 16-Sept-25 | 16-Sept-25 |
| Quoted Prices ($) | 255,725.37 | 257,030.59 |
| Negotiated Price ($) | 233,497.47 | 209,067.07 |
| Freight Cost ($) (Estimated) | Included | Included |
| Total Landed Cost ($) | 233,497.47 | 209,067.07 |
| Technical Evaluation | Technically Acceptable | Technically Acceptable |
|  | L2 | L1 |

B. RECOMMENDATION:

It is recommended to place purchase order on M/s Goodin Company, USA with brief terms & conditions negotiated are as listed below:

| Final Value | USD 209,067.07 (FOB-Nashwauk) as per final technical scope agreed during technical evaluation. |
| --- | --- |
| Other Terms |  |
| Payment Terms | 100% advance Payment |
| Delivery Schedule | 1 to 2 weeks from the date of PO |
| Warranty Period | 12 months from the date of supply. |
| Other Terms & Conditions | As per STC & GTC, with minor deviations & under final discussions. |

In view of above, it is recommended to place order for the Requirement of Pipes and Fittings for Rain Water Leader with M/s Goodin Company, MN, USA for Value USD 209,067.07 (FOB – Nashwauk).

| Prepared & Initiated By | NITIN SHETTY / SATYEN SINHA |  |
| --- | --- | --- |
| Cost Control / Planning | MAHESH KOMMURU / MANINDRA AGRAWAL |  |
| Finance & Account | SUNIL AGRAWAL / LALIT RUSTAGI |  |
| Recommendation & Approval Committee | SUBBARAO NAMALA |  |
|  | MOHAMMAD RIZWAN |  |
| Approved by | RAKESH KANKANALA |  |
|  | AMIT SWARNKAR |  |

Enclosure:

- Priced offer